Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 04 March 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS73974 |
| Project Name | Electric Motor Temperature Prediction using Machine Learning |
| Maximum Marks | 5 Marks |

### Product Backlog & Sprint Schedule Template

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I can load the motor sensor dataset into the ML environment. | 2 | High | Kanuru Sethu Madhav |
| Sprint-1 | Data Preprocessing | USN-2 | As a user, I can clean the dataset, remove missing values, and normalize features. | 2 | High | T Meghana |
| Sprint-1 | Feature Selection | USN-3 | As a user, I can identify important features affecting motor temperature. | 2 | Medium | Pamidi Kavya |
| Sprint-2 | Model Development | USN-4 | As a user, I can train regression models to predict motor temperature. | 3 | High | Kanuru Sethu Madhav |
| Sprint-2 | Model Evaluation | USN-5 | As a user, I can evaluate model performance using RMSE and R² metrics. | 2 | Medium | P Uhalatha |
| Sprint-3 | Prediction System | USN-6 | As a user, I can input motor parameters and get predicted temperature results. | 3 | Medium | T Meghana |
| Sprint-4 | Deployment | USN-7 | As a user, I can run the prediction system using a Flask web interface. | 2 | High | Kanuru Sethu Madhav |
| Sprint-4 | Documentation | USN-8 | As a user, I can prepare the project report and include screenshots and results. | 2 | Medium | T Meghana |

Project Tracker, Velocity & Burndown Chart

#### Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 4 Days | 24 Feb 2026 | 27 Feb 2026 | 6 | 27 Feb 2026 |
| Sprint-2 | 5 | 4 Days | 28 Feb 2026 | 03 Mar 2026 | 5 | 03 Mar 2026 |
| Sprint-3 | 3 | 3 Days | 04 Mar 2026 | 06 Mar 2026 | 3 | 06 Mar 2026 |
| Sprint-4 | 4 | 2 Days | 07 Mar 2026 | 08 Mar 2026 | 4 | 08 Mar 2026 |

#### Velocity Calculation

Total Story Points (Sprint-1): 6
• Days: 4

Velocity = 6 / 4 = 1.5 story points per day

#### Burndown Chart Overview

- X-axis: Sprint Days

- Y-axis: Remaining Story Points

- Starts with 6 points and decreases as tasks are completed

- Track actual progress vs ideal progress